# Majhi Dairy - BRD Quality Review Report

Document Type: BRD Quality Review, Gap Analysis, Traceability Validation and Final Documentation Audit Application: Majhi Dairy Review Phase: Phase 6 Reviewed Documents: Phase 1 Foundation, Phase 2 Core Modules, Phase 3 Business Modules, Phase 4 Platform Modules, Phase 5 Admin/Architecture, Master BRD Review Date: 06 June 2026 Review Status: Conditional Approval for Development Planning

---

## 1. Executive Review Summary

The Majhi Dairy BRD package is broad, structured, traceable, and suitable as the primary business requirements baseline for development, QA planning, UAT preparation, and stakeholder review. The package covers all major product domains: onboarding, animal management, records, reminders, accounting, OCR, reports, AI assistant, notifications, settings, profile, support, achievements, admin operations, security, data model, integrations, audit, disaster recovery, and non-functional requirements.

Automated and manual review found:

| Metric | Result |
| --- | --- |
| Functional requirement definitions reviewed | 236 |
| NFR entries reviewed | 15 |
| Total traceability entries reviewed | 251 |
| Duplicate requirement definitions | 0 |
| Major module omissions | 0 |
| Critical blockers for BRD baseline | 0 |
| High-priority documentation gaps | 8 |
| Medium-priority gaps | 24 |
| Low-priority improvements | 31 |

## 1.1 Approval Recommendation

Recommendation: Conditionally approve the BRD as the enterprise baseline for development planning, QA strategy, UAT preparation, and stakeholder sign-off.

Conditions before final production build sign-off:

• Add explicit per-feature Security and Localization rows to Phase 2 requirements or formally reference the cross-module controls.

• Finalize physical database design, RLS/service-layer policy mapping, indexes, and migration strategy.

• Convert NFR targets into measurable acceptance tests for performance, availability, scalability, offline sync, iOS PWA, and observability.

• Define final accounting source-of-truth rules for settlement totals versus daily records and document test cases.

• Define AI/OCR confidence thresholds and save-blocking behavior as executable QA scenarios.

• Confirm subscription feature access matrix and plan-limit behavior.

• Finalize data retention policy for AI chats, OCR logs, support tickets, backups, and audit logs.

• Complete localization key audit before release.

---

# 2. Requirement Completeness Review

## 2.1 Requirement Inventory

| Module | Requirement Count | Coverage Assessment |
| --- | --- | --- |
| Authentication | 12 | Complete for BRD baseline |
| Home Dashboard | 10 | Complete for BRD baseline |
| Cow Management | 12 | Complete for BRD baseline |
| Calf Management | 10 | Complete for BRD baseline |
| Records Management | 8 | Complete for BRD baseline |
| Reminders | 11 | Complete for BRD baseline |
| Accounting | 21 | Strong coverage; requires final formula approval |
| AI Slip Scanning | 10 | Strong coverage; requires executable validation thresholds |
| Reports and Analytics | 13 | Strong coverage |
| Goals | 10 | Complete for BRD baseline |
| Export and Backup | 8 | Complete for BRD baseline; requires retention policy finalization |
| AI Assistant | 12 | Strong coverage; privacy controls included |
| Notifications | 9 | Complete for BRD baseline |
| Settings | 10 | Complete for BRD baseline |
| Profile | 6 | Complete for BRD baseline |
| Support | 7 | Complete for BRD baseline |
| Achievements and Leaderboards | 8 | Complete for BRD baseline; scoring formula needs final product approval |
| Admin Panel | 10 | Strong coverage |
| Analytics and BI | 7 | Complete for BRD baseline |
| Admin Notification Center | 4 | Complete for BRD baseline |
| Support Administration | 4 | Complete for BRD baseline |
| Subscription and Trial Management | 7 | Strong coverage; feature matrix needs final commercial approval |
| Security Architecture | 8 | Strong coverage |
| Data Model | 4 | Logical model complete; physical model requires technical design document |
| Integrations | 5 | Complete for BRD baseline |
| Audit and Compliance | 6 | Strong coverage |
| Disaster Recovery | 4 | Complete for BRD baseline; operational playbooks required |

## 2.2 Requirement Quality Report

| Requirement ID | Issue Type | Severity | Recommendation |
| --- | --- | --- | --- |
| AUTH-FR-001 to AUTH-FR-012 | Missing explicit per-feature localization/security rows in Phase 2 style | High | Add dedicated rows or reference common localization/security controls for each requirement. |
| DASH-FR-001 to DASH-FR-010 | Missing explicit per-feature localization/security rows in Phase 2 style | High | Add row-level cross-reference to localization/security controls. |
| COW-FR-001 to COW-FR-012 | Missing explicit per-feature localization/security rows in Phase 2 style | Medium | Add row-level security/localization references before SRS conversion. |
| CALF-FR-001 to CALF-FR-010 | Missing explicit per-feature localization/security rows in Phase 2 style | Medium | Add row-level security/localization references before SRS conversion. |
| REC-FR-001 to REC-FR-008 | Missing explicit per-feature localization/security rows in Phase 2 style | High | Records are high-impact; add security, farm isolation, and localization notes per record type. |
| REM-FR-001 to REM-FR-011 | Missing explicit per-feature localization/security rows in Phase 2 style | Medium | Add explicit notification/localization/security rows per reminder. |
| ACC-FR-008 | Formula requires formal accounting approval | High | Approve final P&L formula and source-of-truth rules with stakeholders. |
| ACC-FR-013 to ACC-FR-017 | Settlement source priority requires testable examples | High | Add settlement examples covering summary totals, daily rows, deductions, adjustments, and delete/reverse behavior. |
| OCR-FR-006 | Validation severity matrix needs final numeric thresholds | High | Define exact thresholds for warning, block, retry, and manual correction. |
| OCR-FR-010 | Suspicious value rules need farm-size configuration | Medium | Define defaults and configurable limits for daily liters, rate, fat, SNF, and repeated rows. |
| REP-FR-010 | Annual report scope is broad | Medium | Create report layout appendix and required/optional section map. |
| GOAL-FR-007 | Expense reduction baseline logic may vary | Medium | Define default baseline period and editable baseline behavior. |
| EXP-FR-003 | Restore workflow can be destructive | High | Add dry-run, impact preview, rollback, and admin override detail in SRS. |
| AI-FR-001 | General vs dairy-only AI policy needs final product decision | Medium | Confirm scope policy and update AI fallback behavior. |
| AI-FR-012 | Recommendation confidence scoring needs measurable model | Medium | Define confidence calculation inputs and display thresholds. |
| NOTIF-FR-002 | iOS/browser push limitations need acceptance notes | Medium | Add platform-specific push limitation appendix. |
| SET-FR-004 | Full localization requires key-level implementation audit | High | Create localization key inventory and missing-key test plan. |
| PROF-FR-005 | Dairy score formula needs final weights | Medium | Approve scoring weights and rank names before implementation. |
| SUP-FR-005 | Ticket SLA values are not yet numeric | Medium | Define first response and resolution targets by priority. |
| ACH-FR-003 to ACH-FR-008 | Leaderboard privacy and tie-breaking need final formula | Medium | Finalize visibility, tie-breaker, and anti-gaming rules. |
| ADMIN-FR-004 | Farm details dashboard is broad and query-heavy | High | Define lazy loading, API grouping, caching, and permission matrix. |
| SUB-FR-001 to SUB-FR-007 | Commercial plan matrix is illustrative | High | Replace with approved pricing/feature limits before production. |
| SEC-FR-006 | Encryption requirements are conceptual | Medium | Map encryption controls to actual infrastructure and storage. |
| DATA-FR-003 | Physical database not fully specified | High | Create database design document with indexes, constraints, RLS, and migration order. |
| INT-FR-001 to INT-FR-005 | Integration failure handling covered but operational retry limits missing | Medium | Define retry counts, backoff, dead-letter handling, and alert thresholds. |
| AUDIT-FR-001 to AUDIT-FR-006 | Audit fields defined; retention period pending | Medium | Approve retention policy and log access roles. |
| DR-FR-001 to DR-FR-004 | DR targets defined; test evidence process pending | Medium | Add DR test schedule and owner matrix. |
| NFR-001 to NFR-015 | NFRs need executable test cases | High | Convert NFRs into measurable non-functional test scenarios. |

## 2.3 Completeness Conclusion

The BRD is complete enough for development decomposition, FRD/SRS creation, QA strategy, and stakeholder review. The identified gaps are primarily detail-hardening gaps rather than missing business domains.

---

# 3. Gap Analysis Matrix

| Module | Functional Gap | Business Gap | Technical Gap | Security Gap | Reporting Gap | Integration Gap | Localization Gap | Severity |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Authentication | Account recovery details need provider-specific flow | Admin vs farmer session policy not finalized | Session/device schema pending | Lockout/rate limits need exact thresholds | Login analytics not fully mapped | Recovery provider TBD | Error key inventory pending | Medium |
| Dashboard | Widget caching strategy pending | Alert priority governance pending | API aggregation design pending | Financial widget permissions need matrix | Widget-to-report reconciliation tests pending | Notification alert integration pending | Some dynamic insight text needs keys | Medium |
| Cow Management | Cow-wise production optionality unresolved | Lifecycle status governance pending | Status transition constraints need DB mapping | Vet access policy needs detail | Cow performance report dependency pending | None major | Breed/status translations need master list | Medium |
| Calf Management | Age-rule configurability pending | Sold/dead historical behavior needs final approval | Reminder recalculation edge cases need tests | Parent linking access rules pending | Calf history report optional | None major | Calf-care text keys pending | Medium |
| Records | Offline sync conflict handling needs detail | Feed record accounting treatment requires final policy | Record schema/indexes pending | Record edit/delete permissions need matrix | Records-to-report reconciliation tests pending | None major | Record category translations pending | High |
| Reminders | Snooze/repeat exact policies pending | Reminder priority governance pending | Background generation design pending | Reminder visibility by role pending | Reminder completion reporting optional | Push integration pending | Reminder templates need key catalog | High |
| Accounting | Settlement override examples pending | Final feed deduction/source rules need approval | Summary table design pending | Financial access matrix pending | P&L reconciliation test plan pending | Payment provider not in scope | Financial labels need complete key audit | High |
| AI Slip Scanning | Confidence thresholds need numeric finalization | Cost policy not fully defined | OCR queue/fallback design pending | Slip image access policy needs physical design | OCR analytics report mapped but tests pending | OCR/AI provider retry policy pending | OCR warning text keys pending | High |
| Reports | Print layouts not fully designed | Report ownership/sign-off pending | Async generation design pending | Export permissions need matrix | Report catalog strong but layouts pending | Export service integration pending | PDF language QA pending | Medium |
| AI Assistant | Non-dairy policy open | AI answer responsibility boundaries pending | Tool registry design pending | Privacy enforcement server-side tests pending | AI analytics covered | AI provider retry/cost policy pending | Response templates need audit | High |
| Notifications | Channel fallback details pending | Critical notification bypass policy pending | Service worker/push token lifecycle design pending | Payload sensitivity policy pending | Delivery analytics covered | Web push retry pending | Notification templates need encoding QA | High |
| Settings | Some settings ownership user vs farm pending | Default policy finalization pending | Preference sync design pending | Sensitive settings re-auth policy pending | Settings audit optional | None major | Full app language coverage pending | Medium |
| Profile | Farm profile location master data pending | Profile completion weights pending | Photo crop/compression design pending | Personal data access policy pending | Statistics covered | Storage integration pending | Profile labels need complete key audit | Medium |
| Support | SLA numeric values pending | Support escalation governance pending | Assignment queue design pending | Support data access scope pending | Support analytics covered | Attachment storage policy pending | FAQ encoding/translations need QA | Medium |
| Achievements | Formula weights pending | Anti-gaming and privacy rules pending | Precompute engine design pending | Leaderboard privacy pending | Achievement analytics basic | Notification integration covered | Badge/rank translations pending | Medium |
| Admin Panel | Admin action permission matrix needs detail | Commercial operating rules pending | Farm detail APIs/caching pending | Super admin controls need hardening | Admin analytics covered | Monitoring integration pending | Admin templates need Marathi/English QA | High |

---

# 4. User Journey Review Report

| Journey | Status | Issues Found | Recommendation |
| --- | --- | --- | --- |
| New User Signup | Pass with minor gaps | Recovery provider and exact account verification flow pending | Finalize signup verification and recovery channel. |
| First Cow Registration | Pass | Calved cow -> calf prompt covered; status transition tests needed | Add lifecycle transition test cases. |
| Milk Record Entry | Pass | Duplicate update vs block behavior needs final policy | Define duplicate resolution mode. |
| Reminder Completion | Pass with high-risk edge cases | Snooze and source missing behavior addressed but needs tests | Add regression tests for pregnancy check, calf care, sold calves. |
| OCR Slip Upload | Pass with high-risk controls | OCR validation thresholds and fallback paths need finalization | Add field-level OCR confidence and blocking test matrix. |
| Settlement Management | Pass with high-risk controls | Summary totals priority documented; examples needed | Add real settlement examples and delete/reversal scenarios. |
| Report Generation | Pass | Print layout details pending | Create report layout appendix and visual QA cases. |
| Goal Tracking | Pass | Goal notification thresholds need exact values | Define near-target and missed-goal rules. |
| AI Assistant Usage | Pass with privacy conditions | Server-side permission enforcement must be verified | Create AI tool and permission test matrix. |
| Backup and Restore | Pass with high-risk controls | Restore is destructive; dry-run and rollback need implementation detail | Add restore impact preview and rollback plan. |
| Support Ticket Creation | Pass | SLA values and assignment rules pending | Finalize SLA matrix. |
| Achievement Unlock | Pass | Formula and anti-gaming rules pending | Approve scoring and tie-breaking formulas. |
| Admin Operations | Pass with security conditions | Admin permission matrix needs detailed final version | Create admin RBAC matrix and destructive-action checklist. |

---

# 5. Requirement Traceability Audit

## 5.1 Traceability Status

| Traceability Layer | Status | Evidence |
| --- | --- | --- |
| Business Objective to Functional Requirement | Good | Master BRD includes objective traceability tables across phases. |
| Functional Requirement to User Story | Good | All functional requirements include user story style content. |
| Functional Requirement to Acceptance Criteria | Good | Requirement tables include acceptance criteria. |
| Functional Requirement to Test Scenario | Partial | Traceability framework exists, but detailed test case IDs are not yet created. |
| Functional Requirement to Data Model | Partial | Logical entities exist, but physical table/field mapping is pending database design document. |
| Functional Requirement to Security Controls | Good for Phase 3-5, partial for Phase 2 | Cross-module security exists; Phase 2 row-level mapping should be added or referenced. |

## 5.2 Orphan Requirement Assessment

No orphan requirement definitions were found at the BRD level. All requirement prefixes are linked to modules and business objectives. Some requirements require downstream test IDs and API/data references during FRD/SRS creation.

## 5.3 Traceability Audit Report

| Finding | Severity | Recommendation |
| --- | --- | --- |
| Test scenario IDs are framework-level, not requirement-level | Medium | Create test case IDs mapped to every requirement in QA phase. |
| Phase 2 per-feature security/localization rows missing | High | Add explicit references to common controls. |
| NFRs are traceable but not yet mapped to performance test scripts | High | Create NFR test plan with measurable tests. |
| Data model is logical but not table/column mapped | High | Create database design document and data dictionary. |
| Admin analytics and farm detail dashboards need query traceability | Medium | Map each widget to source query/API. |

---

# 6. Security Risk Assessment

| Risk ID | Risk | Area | Rating | Impact | Mitigation |
| --- | --- | --- | --- | --- | --- |
| SR-001 | Cross-farm data leakage through API or URL manipulation | Authorization | Critical | Exposes private farm and financial data | Server-side farm isolation, RLS/service checks, automated tests. |
| SR-002 | Admin misuse or accidental destructive action | Admin Controls | Critical | Farm/user data disruption | RBAC, confirmation, reason required, audit logs, protected delete. |
| SR-003 | OCR/AI financial hallucination saved as real data | AI/OCR | High | Wrong accounting and reports | No auto-save, validation engine, confidence thresholds, audit. |
| SR-004 | Backup file exposure | Backup Security | High | Large data breach | Protected storage, signed URLs, encryption policy, access logs. |
| SR-005 | Push notification leaks sensitive content | Notifications | Medium | Privacy exposure on lock screen | Minimal payload, preference controls, no full financial/medical detail. |
| SR-006 | Weak password/PIN and brute-force attempts | Authentication | High | Account takeover | Password/PIN policy, rate limiting, lockout, recovery controls. |
| SR-007 | Support staff over-access to farm data | Support | Medium | Privacy violation | Least privilege, ticket-scoped diagnostics, audit. |
| SR-008 | AI data permission enforced only in frontend | AI Privacy | High | Privacy breach | Server-side permission checks before tool execution. |
| SR-009 | Export/download access not scoped | Export | High | Data leakage | Farm/user scoped export tokens and audit. |
| SR-010 | Migration/check constraints break production data | Database | Medium | Deployment failure/data inconsistency | Preflight scripts, data cleanup, rollback plan. |

## 6.1 Security Review Conclusion

Security coverage is strong at the BRD level. The main remaining risk is implementation rigor: server-side enforcement, farm isolation tests, audit immutability, and protected file access must be proven during SRS, implementation, and QA.

---

# 7. Data Model Audit Report

| Entity | Review Result | Gap / Risk | Recommendation |
| --- | --- | --- | --- |
| Users | Covered | Role/session/device table details pending | Add user sessions/devices schema. |
| Farms | Covered | Location master data model pending | Add district/taluka/village references. |
| Cows | Covered | Status enum constraints need final mapping | Define status transition table and DB checks. |
| Calves | Covered | Sold/dead reminder cancellation needs referential handling | Add lifecycle triggers/jobs. |
| Milk Records | Covered | Source priority daily vs settlement needs physical model | Add source_type, source_id, override metadata. |
| Feed Records | Covered | Accounting inclusion flag needed | Add financial_inclusion/source metadata. |
| Health Records | Covered | Attachment schema optional | Define attachments if needed. |
| Vaccinations | Covered | Schedule model pending | Define vaccine schedule/reference table if used. |
| Breeding Records | Covered | Superseded/not-pregnant state needs enum | Add breeding_outcome/status fields. |
| Reminders | Covered | Type constraints must match app values | Maintain enum migration and data cleanup scripts. |
| Expenses | Covered | Category check constraints must match UI | Centralize category constants and DB constraints. |
| Settlements | Covered | Summary and daily row storage split pending | Define settlement header + settlement rows model. |
| Reports | Covered | Generated report metadata only | Define file retention/storage if reports are saved. |
| Notifications | Covered | Push subscription entity needed | Add push_subscriptions/device table mapping. |
| Goals | Covered | Historical goal snapshots needed | Store target, final progress, status. |
| AI Chats | Covered | Retention and permissions pending | Add retention flags and delete/export flow. |
| Support Tickets | Covered | SLA and assignment fields pending | Add assignee, priority, SLA timestamps. |
| Backups | Covered | Verification/checksum fields needed | Add checksum, schema_version, status. |

## 7.1 Data Model Conclusion

The logical model is adequate for BRD approval. A formal Database Design Document is required before implementation to define tables, attributes, constraints, indexes, RLS/service access, migration sequence, and retention policies.

---

# 8. Localization Audit Report

| Area | Status | Risk | Recommendation |
| --- | --- | --- | --- |
| Marathi support | Strongly defined | Hardcoded strings may remain in implementation | Maintain translation key registry and static scan. |
| English support | Defined | Some Marathi-first generated reports may need full translation | Add English report templates. |
| Labels/buttons/menus | Defined | Mixed-language risk during migration | Create key coverage checklist. |
| Validation messages | Defined | API errors may return English-only | Add error code-to-translation mapping. |
| Notifications | Defined | Admin-entered content may be single-language | Support templates per language or audience language split. |
| Reports | Defined | PDF/export localization can lag UI | Add report localization tests. |
| AI responses | Defined | AI may mix languages | Add language instruction and response validator/fallback. |
| Settings | Defined | Page-level implementation needs QA | Add settings language switch regression suite. |

## 8.1 Localization Conclusion

Localization is well covered conceptually. Before production, a key-level translation inventory and automated missing-key detection are required. User-entered values should remain unchanged.

---

# 9. Non-Functional Review

| NFR Area | Assessment | Gap | Recommendation |
| --- | --- | --- | --- |
| Performance | Targets defined | Need test scripts and data volumes | Create load/performance plan. |
| Availability | Initial target defined | SLA/SLO ownership pending | Define operational ownership and incident process. |
| Scalability | Stages defined | Architecture scaling plan pending | Define queues, caching, indexing, summaries. |
| Reliability | Strong principle | Offline sync conflict policy needs detail | Write offline sync SRS section. |
| Maintainability | Addressed | Code standards not in BRD | Link to engineering standards. |
| Accessibility | Addressed | WCAG target not explicit | Define WCAG 2.1 AA where feasible. |
| Localization | Addressed | Key inventory pending | Create localization QA suite. |
| Observability | Addressed | Metrics/log schema pending | Define logs, alerts, dashboards. |
| Auditability | Strong coverage | Retention/access policy pending | Approve audit retention. |
| Compliance | Conceptual | Legal/privacy review pending | Conduct privacy/legal review. |

---

# 10. QA Readiness Review

## 10.1 Development Readiness

The BRD is ready for development decomposition into epics, user stories, APIs, database migrations, and UI design tasks. The next required artifact is the FRD/SRS with API and database specifications.

## 10.2 QA Readiness

The BRD is ready for QA strategy and high-level test planning. Detailed test cases require requirement-to-test IDs and approved formulas/thresholds.

## 10.3 Critical Test Scenarios

| Area | Critical Scenario |
| --- | --- |
| Authentication | Signup, login, PIN, session expiry, iOS PWA route protection. |
| Farm Isolation | Cross-farm URL/API access must fail. |
| Milk Records | Morning/evening/total calculations and duplicate prevention. |
| Reminders | Pregnancy check, snooze, calf sold status, dry-off, vaccination. |
| OCR | Daily slip, settlement slip, low confidence, duplicate, wrong values. |
| Accounting | Settlement save/delete, feed deduction, P&L, payment status. |
| Reports | Monthly/yearly totals reconcile with source records. |
| AI | Permission disabled data not used; no hallucinated numbers. |
| Notifications | Push/in-app preferences, service worker, quiet hours. |
| Backup/Restore | Backup verification, restore dry-run, cross-farm restore blocked. |
| Admin | Farm action confirmations, subscription extension/reduction, audit. |
| Localization | Marathi/English switching across all pages and reports. |

## 10.4 Regression Areas

• Financial calculations after any accounting change.

• Reminder generation after animal lifecycle changes.

• Localization after UI changes.

• PWA/iOS behavior after auth/session changes.

• Notification service worker after build/deploy changes.

• OCR validation after prompt/provider changes.

---

# 11. Documentation Quality Audit

| Area | Status | Issue | Recommendation |
| --- | --- | --- | --- |
| Formatting | Good | DOCX generated from Markdown, not fully styled Word template | Apply corporate Word template if needed. |
| Requirement numbering | Good | No duplicate requirement definitions found | Keep numbering locked. |
| Consistency | Good | Phase 2 has fewer per-feature attributes than later phases | Normalize Phase 2 row structure in next revision. |
| Grammar/business language | Good | Some domain terms need glossary expansion | Add Marathi-English dairy glossary. |
| Terminology | Good | "AI" can mean assistant or artificial insemination | Always disambiguate in records/breeding sections. |
| Duplicate sections | Acceptable | Master includes source docs with repeated intro/control sections | For executive publication, create polished non-redundant edition. |
| References | Good | Phase references are clear | Add links/index in final published PDF/DOCX. |

---

# 12. Top 50 Recommendations

| No. | Category | Recommendation | Priority |
| --- | --- | --- | --- |
| 1 | Security | Create detailed RBAC matrix for farmer, owner, vet, support, admin, super admin. | High |
| 2 | Security | Add automated cross-farm access tests for every API. | High |
| 3 | Security | Enforce AI data permissions server-side. | High |
| 4 | Security | Define protected file access for slips, backups, reports, support attachments. | High |
| 5 | Security | Add rate limits for login, recovery, OCR, AI, notifications, support forms. | High |
| 6 | Security | Finalize audit retention and access policy. | Medium |
| 7 | Functional | Normalize Phase 2 requirements with security/localization rows. | High |
| 8 | Functional | Add exact duplicate handling rules for milk records and settlements. | High |
| 9 | Functional | Create settlement examples using real Maharashtra slip structures. | High |
| 10 | Functional | Define reminder recalculation rules for every lifecycle date change. | High |
| 11 | Functional | Add restore dry-run and impact preview to backup SRS. | High |
| 12 | Business | Approve final accounting source-of-truth rules. | High |
| 13 | Business | Approve subscription plan feature matrix and plan limits. | High |
| 14 | Business | Approve trial extension/reduction policy. | Medium |
| 15 | Business | Approve leaderboard privacy and opt-in policy. | Medium |
| 16 | Technical | Create database design document with physical tables, constraints, indexes, RLS. | High |
| 17 | Technical | Define migration preflight and rollback procedure. | High |
| 18 | Technical | Add queue/retry design for OCR, AI, push, backup, exports. | High |
| 19 | Technical | Define summary tables or cached APIs for dashboard/admin analytics. | Medium |
| 20 | Technical | Create offline sync conflict rules. | High |
| 21 | Architecture | Create system architecture diagram and data-flow diagrams. | Medium |
| 22 | Architecture | Define service boundaries for AI/OCR/notifications/backups. | Medium |
| 23 | Architecture | Add iOS PWA limitations and supported-browser matrix. | Medium |
| 24 | Database | Add source_type/source_id fields for records created by slips/OCR/manual entry. | High |
| 25 | Database | Add enum governance for reminder types, finance categories, statuses. | High |
| 26 | Database | Add data retention fields/status for backups, AI chats, audit logs. | Medium |
| 27 | Database | Define settlement header and settlement row data model. | High |
| 28 | Reporting | Create report layout appendix for each report. | Medium |
| 29 | Reporting | Define report reconciliation tests against source data. | High |
| 30 | Reporting | Ensure generated PDFs support Marathi and English fonts. | Medium |
| 31 | AI | Create approved AI tool registry and schemas. | High |
| 32 | AI | Add AI response validation for language and no-data cases. | Medium |
| 33 | AI | Define AI cost monitoring and usage limits by plan. | Medium |
| 34 | AI | Create AI satisfaction and feedback loop process. | Low |
| 35 | OCR | Define confidence thresholds numerically and bind to save behavior. | High |
| 36 | OCR | Add OCR suspicious value matrix for daily and settlement slips. | High |
| 37 | OCR | Add fallback flow when OCR text conflicts with image/summary totals. | High |
| 38 | OCR | Maintain OCR audit logs with raw text and edited values. | High |
| 39 | QA | Build full requirement-to-test traceability matrix with test IDs. | High |
| 40 | QA | Add regression suite for financial calculations. | High |
| 41 | QA | Add regression suite for reminders/lifecycle changes. | High |
| 42 | QA | Add localization regression suite. | High |
| 43 | QA | Add PWA mobile test matrix for Android and iPhone. | High |
| 44 | QA | Add admin permission and destructive-action tests. | High |
| 45 | Documentation | Create FRD from BRD by module. | High |
| 46 | Documentation | Create API documentation with request/response/error codes. | High |
| 47 | Documentation | Create user manual in Marathi and English. | Medium |
| 48 | Documentation | Create support SOP and troubleshooting guide. | Medium |
| 49 | Documentation | Create deployment and environment variable guide. | Medium |
| 50 | Documentation | Create glossary for Marathi dairy/accounting terms. | Low |

---

# 13. Final Readiness Scorecard

| Area | Score | Assessment |
| --- | --- | --- |
| Business Readiness | 88 | Strong business scope, stakeholders, objectives, and workflows. |
| Functional Readiness | 86 | All major modules covered; some formulas/policies need final approval. |
| Technical Readiness | 76 | Architecture, integrations, and data model are defined at BRD level; SRS/DB design needed. |
| Security Readiness | 78 | Strong security coverage; implementation-level controls and tests required. |
| QA Readiness | 80 | Acceptance criteria present; detailed test IDs and NFR tests pending. |
| Documentation Readiness | 84 | Strong BRD package; can be polished into corporate template. |
| Production Readiness | 72 | BRD-ready, not production-ready until SRS, implementation, tests, and operations are complete. |

## Overall Scores

| Score Type | Score |
| --- | --- |
| Overall BRD Health Score | 84 / 100 |
| Overall Project Readiness Score | 79 / 100 |

## Final Board Recommendation

The Majhi Dairy BRD should be approved as the single source of truth for product scope and business requirements with conditional actions before final production delivery. The most important next steps are FRD/SRS creation, database design, security/RBAC mapping, QA traceability, localization key audit, and financial/OCR validation test planning.